Minutes of Meeting

Project Title: AI-Based Customer Support Automation System

Date: 21-09-2026
Meeting Opening Time: 7:00 PM
Chair: Prajita
Attendees: Ayush Bhandari, Prajita Bhandari, Akrishta Ale

Meeting Type: Progress Review Meeting
Meeting Closed Time: 7:50 PM

Topics Discussed

| No. | Topic | Discussed |
| --- | --- | --- |
| 1 | Project Progress Review | The team reviewed the progress completed since the previous Monday milestone-planning meeting. The team confirmed that the major frontend and backend development work had been completed and that the project had moved into the final testing, refinement, and deployment stage. |
| 2 | Backend Development Completion | Prajita Bhandari provided an update on the backend implementation. The required backend services, REST APIs, database functionality, authentication and authorisation, ticket management, and supporting functionality had been completed. The backend was considered ready for final integration and testing. |
| 3 | Frontend Development Completion | Akrishta Ale confirmed that the planned frontend code and user interfaces had been completed. The customer-facing pages, chatbot interface, ticket-related pages, dashboards, and other required frontend components were available for integrated system testing. |
| 4 | Frontend Testing and Refactoring | During testing of the completed frontend with the backend APIs, the team identified several integration and code-related issues. Rather than introducing new functionality, the affected frontend code was refactored and adjusted to improve compatibility, maintainability, and correct behaviour during integrated testing. |
| 5 | Backend and Frontend Integration | The team reviewed communication between the completed React frontend and Spring Boot backend. API calls, authentication flow, ticket functionality, chatbot interactions, dashboards, and other integrated features were checked to ensure that the frontend and backend worked together correctly after the frontend refactoring. |
| 6 | Test Cases and System Testing | The team confirmed that the planned test cases for the frontend, backend, AI functionality, and system integration had been prepared and completed. Testing focused on authentication, chatbot interaction, ticket management, role-based functionality, API communication, and major end-to-end workflows. |
| 7 | AI Integration Review | Ayush Bhandari reviewed the AI component together with the integrated system. The team checked that the AI functionality remained connected with the backend and frontend workflows, including chatbot responses and the supporting customer-service automation features. |
| 8 | Issue Resolution and Code Quality | Issues discovered during testing were reviewed and corrected where required. Particular attention was given to refactoring the affected frontend code without unnecessarily changing already completed functionality. The team also reviewed code quality and consistency before final deployment. |
| 9 | Deployment Preparation | With the major frontend, backend, AI integration, and testing activities completed, the team identified deployment as the main remaining development activity. The team discussed preparing the application configuration and deployment environment and performing a final deployed-system verification. |
| 10 | Final Project Readiness | The team agreed to avoid adding unnecessary new features at this stage. The remaining focus will be on deployment, final verification, fixing any deployment-related issues, and ensuring that the complete system is ready for final demonstration and submission. |

Action Items

| No. | Task Description | Allocated To | Proposed Completion Date |
| --- | --- | --- | --- |
| 1 | Perform final backend verification and resolve any remaining backend integration issues | Prajita Bhandari | 23-09-2026 |
| 2 | Complete final frontend refactoring for issues identified during integrated testing | Akrishta Ale | 23-09-2026 |
| 3 | Re-test the refactored frontend with the completed backend APIs | Akrishta Ale / Prajita Bhandari | 24-09-2026 |
| 4 | Verify the AI functionality within the final integrated application | Ayush Bhandari | 24-09-2026 |
| 5 | Run the final frontend, backend, AI, integration, and end-to-end test cases | All Members | 25-09-2026 |
| 6 | Review and resolve any remaining defects identified during final testing | All Members | 25-09-2026 |
| 7 | Prepare the frontend and backend configuration required for deployment | All Members | 25-09-2026 |
| 8 | Deploy the completed application to the selected deployment environment | All Members | 26-09-2026 |
| 9 | Verify the deployed system, including login, chatbot, tickets, dashboards, and role-based access | All Members | 26-09-2026 |
| 10 | Review final project readiness and prepare for demonstration and submission | All Members | 27-09-2026 |

Next Meeting: 25-09-2026 – Final Deployment and Readiness Review

Meeting Summary

The team held the Monday progress review meeting on 21 September 2026 to evaluate the current state of the AI-Based Customer Support Automation System. The team confirmed that the major frontend and backend development work had been completed and that the planned test cases had been carried out.

During integrated testing, some issues were identified in the frontend when working with the backend APIs. Akrishta Ale therefore refactored the affected frontend code to correct the problems and improve integration, while Prajita Bhandari reviewed the completed backend functionality and Ayush Bhandari reviewed the AI component.

Following the refactoring and testing work, the team agreed that no major development features remained. Deployment is now the primary outstanding activity. The next stage will focus on deployment configuration, deploying the complete application, verifying the deployed system, resolving any final deployment-related issues, and preparing the project for final demonstration and submission.