# Minutes of Meeting

Project Title: AI-Based Customer Support Automation System

Date: 03-08-2026

Meeting Opening Time: 19:00 PM

Chair: Prajita Bhandari

Attendees: Akrishta Ale, Ayush Bhandari, Prajita Bhandari

Topics Discussed

1. Group Proposal Submission and Review

The team reviewed the completed group proposal for the AI-Based Customer Support Automation System before submitting Assessment 1. The members checked that all required sections were included, such as the project background, business justification, problem statement, objectives, scope, innovative features, system requirements, methodology, risks, quality considerations, resources, team responsibilities and project schedule. Each member confirmed that their assigned contribution had been included and accurately represented in the final document.

2. Final Assessment 1 Submission

The team discussed the final submission process for Assessment 1. The document was reviewed for formatting, consistency, grammar, referencing and completeness. The members confirmed that the required supporting materials, including the Gantt chart, system diagrams, contribution details and project-planning information, were ready for submission. The team agreed that the final document would be submitted on 3 August 2026 after completing the last review.

3. Project Roadmap

The team discussed the project roadmap for the development phase following the proposal submission. The roadmap includes frontend development, backend implementation, AI-service integration, database development, system testing, documentation and final presentation preparation. The members agreed to complete the work in stages so that each subsystem could be developed independently before full integration. Regular reviews will be conducted to identify delays, dependencies and technical issues.

4. Development Start Week

The team agreed that active system development would begin during the week commencing 4 August 2026. Initial development tasks will include setting up the project repositories, defining the application structure, creating the initial frontend and backend components and preparing the AI proof of concept. Each member will begin development within their assigned area while maintaining regular communication about interface requirements and dependencies.

5. GitHub Collaboration

The team discussed using GitHub as the main platform for version control and development collaboration. Members agreed to use separate branches for significant features and avoid making major changes directly to the main branch. GitHub issues will be created for important tasks, bugs and integration activities. Commits must be small, descriptive and clearly linked to each member’s work. Pull requests will be used where practical to review proposed changes before merging them into the shared project.

The team also agreed that each member must retain evidence of their individual contribution through commits, issues, pull requests and review discussions. Merge conflicts, unresolved defects and integration problems should be communicated promptly through Microsoft Teams and recorded in GitHub.

6. Gantt Chart Review

The team reviewed the Gantt chart prepared for the project and confirmed that it included the major activities, deadlines, milestones and dependencies. The chart covers the proposal stage, frontend development, backend development, AI implementation, integration, testing, progress reporting, final documentation and presentation preparation. The members discussed the importance of updating the Gantt chart when tasks are delayed, completed early or affected by changes in project scope.

7. Development Responsibilities

The team confirmed that Akrishta Ale will focus on frontend development, interface design, customer interaction pages, dashboards and project-schedule updates. Ayush Bhandari will focus on the AI subsystem, including chatbot development, prompt engineering, ticket classification, sentiment analysis and escalation logic. Prajita Bhandari will focus on backend development, database communication, API design, server-side functions and system architecture.

Although each member has a primary responsibility, the team agreed to support one another during integration and testing. Each member remains responsible for documenting and demonstrating their own contribution.

8. Integration Planning

The team discussed the need to define clear data formats and API contracts before connecting the three main subsystems. The frontend must send customer messages and display chatbot responses, classifications, sentiment information and escalation status. The backend must manage customer requests, ticket records and communication between the frontend and AI service. The AI subsystem must return structured information in an agreed format so that it can be processed consistently by the backend and frontend.

9. Agile Development and Progress Monitoring

The team confirmed that Agile practices will continue during the development phase. Monday meetings will focus on weekly planning, task allocation, priorities and milestone review. Friday meetings will focus on completed work, demonstrations, blockers, defects and progress against the Gantt chart. Tasks may be revised based on technical difficulties, feedback and available project time.

10. Communication and Documentation

Microsoft Teams will continue to be used for team communication, meeting coordination and file sharing. GitHub will be used for source-code management, issue tracking and technical collaboration. Important decisions, changes to requirements and integration agreements will be documented so that all members have access to the same information. Meeting minutes will also be maintained as evidence of project planning and teamwork.

Action Items

| S.No | Task Description | Allocated To | Proposed Completion Date |
| --- | --- | --- | --- |
| 1 | Complete the final review and submission of Assessment 1 | All Members | 03-08-2026 |
| 2 | Confirm that all proposal sections and supporting documents are included | All Members | 03-08-2026 |
| 3 | Review and update the project Gantt chart following proposal submission | Akrishta Ale | 05-08-2026 |
| 4 | Set up the frontend project structure and initial user-interface components | Akrishta Ale | 09-08-2026 |
| 5 | Set up the AI proof of concept and test connection to the selected AI service | Ayush Bhandari | 09-08-2026 |
| 6 | Prepare initial chatbot prompts and structured-response format | Ayush Bhandari | 10-08-2026 |
| 7 | Set up the Spring Boot backend structure and initial API endpoints | Prajita Bhandari | 09-08-2026 |
| 8 | Define the initial database structure and backend data requirements | Prajita Bhandari | 10-08-2026 |
| 9 | Create and confirm GitHub repository branches and collaboration procedures | All Members | 05-08-2026 |
| 10 | Create GitHub issues for the first development tasks | All Members | 05-08-2026 |
| 11 | Agree on the initial frontend, backend and AI integration contract | All Members | 10-08-2026 |
| 12 | Update the project roadmap based on development priorities | All Members | 07-08-2026 |
| 13 | Conduct Monday milestone-planning meetings | All Members | Weekly Ongoing |
| 14 | Conduct Friday progress-review meetings | All Members | Weekly Ongoing |

Meeting Closed Time: 19:45 PM

Next Meeting Date: 07-08-2026

Meeting Summary

The team completed the final discussion and review of Assessment 1 for the AI-Based Customer Support Automation System. The meeting focused on the group proposal submission, project roadmap, Gantt chart, GitHub collaboration procedures and the commencement of the development phase. The team confirmed that active development would begin during the week commencing 4 August 2026.

The members also confirmed their main development responsibilities. Akrishta Ale will focus on frontend development and project scheduling, Ayush Bhandari will develop the AI and intelligent-automation components, and Prajita Bhandari will focus on backend development and system architecture. GitHub will be used to manage source code, tasks, issues and evidence of individual contribution.

The team agreed to continue using an Agile approach, with Monday meetings for planning and task allocation and Friday meetings for progress reviews, demonstrations and issue resolution. The next stage of the project will focus on setting up the development environments, creating the initial system components and establishing the integration contract between the frontend, backend and AI subsystems.