Minutes of Meeting

Project Title: AI-Based Customer Support Automation System

Date: 14-09-2026
Meeting Opening Time: 7:00 PM
Chair: Aayush
Attendees: Ayush Bhandari, Prajita Bhandari, Akrishta Ale

Meeting Type: Monday Milestone Planning Meeting
Meeting Closed Time: 7:45 PM

Topics Discussed

| No. | Topics Discussed |
| --- | --- |
| 1 | Project Progress Review – The team reviewed the current development progress and discussed the work completed by each member since the previous Friday progress review. The focus was on identifying the next development and documentation milestones. |
| 2 | Testing and Test Files – Ayush Bhandari discussed the current test files and the updates required to ensure that the testing components remain consistent with the latest implementation. It was agreed that Ayush would update the relevant test files and provide them to Prajita Bhandari for review and integration with the backend work. |
| 3 | Test File Coordination – The team discussed the importance of keeping test files aligned with the latest backend and AI functionality. Ayush will send the updated test files to Prajita so that they can be incorporated and checked against the relevant backend components. |
| 4 | Javadoc Comments – The team discussed improving code documentation by adding comments using the Javadoc format. This will help make the Java code easier to understand, maintain, and review, particularly for classes, methods, parameters, and returned values. |
| 5 | API Documentation – The team discussed preparing and uploading documentation for the project's APIs. The documentation will provide information about the available API functionality and support communication between the frontend, backend, and other system components. |
| 6 | Frontend and Backend Integration Progress – Akrishta Ale provided an update on the frontend, which is already developed and functioning. The current focus remains on connecting the frontend sections with the backend APIs and functionality being developed by Prajita. |
| 7 | Backend Development Progress – Prajita Bhandari continued focusing on the backend implementation and the functionality required by the frontend. The team discussed the relationship between the backend services, APIs, database functionality, and frontend integration. |
| 8 | AI Component Progress – Ayush Bhandari continued working on the AI section of the project and discussed its progress with the team. The team considered the relationship between the AI functionality and the wider application. |
| 9 | Code Quality and Documentation – The team discussed maintaining clear and understandable code and ensuring that important components are properly documented. The use of Javadoc comments and API documentation was identified as part of improving the project's code quality and maintainability. |
| 10 | Monday Milestone Planning – As part of the regular Monday meeting process, the team identified priorities for the upcoming week, including updating test files, coordinating backend and frontend integration, improving code documentation, and uploading API documentation. |

Action Items

| S.No | Task Description | Allocated To | Proposed Completion Date |
| --- | --- | --- | --- |
| 1 | Update the relevant test files based on the latest project implementation | Ayush Bhandari | 16-09-2026 |
| 2 | Send the updated test files to Prajita Bhandari for review and integration | Ayush Bhandari | 16-09-2026 |
| 3 | Review the updated test files and ensure they are compatible with the backend implementation | Prajita Bhandari | 18-09-2026 |
| 4 | Add comments to relevant Java classes and methods using the Javadoc format | All Members | 18-09-2026 |
| 5 | Prepare and upload the API documentation | All Members | 18-09-2026 |
| 6 | Continue connecting the completed frontend UI with backend APIs and functionality | Akrishta Ale | 18-09-2026 |
| 7 | Continue developing and refining backend functionality required by the frontend | Prajita Bhandari | 18-09-2026 |
| 8 | Continue development and refinement of the AI component | Ayush Bhandari | 18-09-2026 |
| 9 | Review integration issues between frontend, backend, and AI components | All Members | 18-09-2026 |
| 10 | Review completed weekly milestones and prepare progress updates for the Friday meeting | All Members | 18-09-2026 |

Next Meeting: 18-09-2026 – Friday Progress Review

Meeting Summary

The team held the regular Monday milestone-planning meeting on 14 September 2026 to review current project progress and establish priorities for the upcoming week. The main focus was on testing, code documentation, API documentation, and continued system integration.

Ayush Bhandari was assigned to update the relevant test files and send them to Prajita Bhandari for review and integration. The team also agreed to improve the project's Java code documentation by using Javadoc-formatted comments and to prepare and upload the API documentation.

Akrishta Ale continued focusing on connecting the completed frontend UI with the backend functionality, while Prajita Bhandari continued developing the backend components that support the frontend. Ayush Bhandari continued progressing the AI component. The team agreed to continue working collaboratively and review the progress of these tasks during the next Friday progress meeting.