Minutes of Meeting

Project Title: AI-Based Customer Support Automation System

Date: 31-08-2026
Meeting Opening Time: 2:00 PM
Chair: Akrishta Ale
Attendees: Ayush Bhandari, Prajita Bhandari, Akrishta Ale

Break: 5:00 PM – 5:30 PM
Meeting Resumed: 5:30 PM
Meeting Closed Time: 7:00 PM
Total Working/Meeting Time: 4 hours 30 minutes (excluding 30-minute break)

Topics Discussed

| No. | Topics Discussed |
| --- | --- |
| 1 | Project Progress Review – The team reviewed the current progress of the AI-Based Customer Support Automation System and discussed the work completed since the previous meeting. Each member provided an update on their assigned area. |
| 2 | Collaborative Development Session – The team worked together during the meeting and carried out parallel coding and development activities. Rather than working completely separately, all three members worked on their respective components at the same time while communicating with each other and discussing issues as they arose. |
| 3 | Frontend Development – Akrishta Ale worked on the frontend components and user interface while discussing design and functionality requirements with the other team members. The team also considered how the frontend would connect with the backend through REST APIs. |
| 4 | Backend Development – Prajita Bhandari worked on the backend components while coordinating with the frontend and AI requirements. The team discussed API structure, backend functionality, database interaction, and communication between system components. |
| 5 | AI Development and Integration – Ayush Bhandari worked on the AI-related components and continued implementing the AI functionality. The team discussed chatbot behaviour, customer query handling, automated responses, and how the AI component would communicate with the backend. |
| 6 | Integration During Development – The team tested and discussed the interaction between the frontend, backend, and AI components while working. Issues identified during development were discussed immediately so that the relevant member could make adjustments. |
| 7 | Database and Data Handling – The team discussed the data required by the system, including customer information, conversations, support tickets, ticket status, and other relevant information. Database requirements were considered alongside backend development. |
| 8 | UI/UX and Figma Review – The team reviewed the existing interface ideas and compared them with the current development work. Changes were discussed where the implemented interface needed to better reflect the planned user experience. |
| 9 | Git and Collaborative Coding – The team discussed and used Git as part of the collaborative development process. Members worked on their respective components and communicated changes to reduce conflicts and maintain an organised project repository. |
| 10 | Testing and Debugging – As development progressed, the team tested implemented functionality and discussed errors or unexpected behaviour. Members helped each other identify and resolve issues where required. |
| 11 | Project Requirements Review – The team revisited the major system requirements to ensure that the current implementation remained aligned with the original project proposal and planned functionality. |
| 12 | Workload and Team Collaboration – The team reviewed the distribution of work and confirmed that members were actively contributing. The parallel development approach allowed members to work efficiently while remaining available to support one another. |
| 13 | Next Development Milestones – The team discussed the next development priorities and identified the components that needed further implementation, integration, testing, and refinement. |
| 14 | Regular Meeting Process – The team confirmed the existing meeting structure, with Monday meetings focused on milestone planning and task allocation and Friday meetings focused on progress review, completed work, challenges, and improvements. |

Action Items

| S.No | Task Description | Allocated To | Proposed Completion Date |
| --- | --- | --- | --- |
| 1 | Continue developing and refining frontend components and user interface | Akrishta Ale | 04-09-2026 |
| 2 | Continue backend development and REST API implementation | Prajita Bhandari | 04-09-2026 |
| 3 | Continue development and integration of AI functionality | Ayush Bhandari | 04-09-2026 |
| 4 | Integrate frontend components with backend APIs and test data flow | Akrishta Ale & Prajita Bhandari | 04-09-2026 |
| 5 | Continue integrating AI functionality with the backend | Ayush Bhandari & Prajita Bhandari | 04-09-2026 |
| 6 | Review and refine the user interface based on development progress | Akrishta Ale | 04-09-2026 |
| 7 | Update system diagrams if changes in the implemented system require documentation updates | Prajita Bhandari | 04-09-2026 |
| 8 | Maintain Git repository and coordinate code changes between team members | All Members | Ongoing |
| 9 | Test completed components and document issues requiring further debugging | All Members | 07-09-2026 |
| 10 | Review development progress and prepare updates for the next Friday progress meeting | All Members | 04-09-2026 |

Next Meeting: 04-09-2026 – Friday Progress Review

Meeting Summary

The team conducted an extended collaborative development session from 2:00 PM to 7:00 PM, with a 30-minute break from 5:00 PM to 5:30 PM. The primary focus of the meeting was to move the project forward through hands-on parallel coding and collaborative development.

All three members worked simultaneously on their respective areas while remaining together and communicating throughout the session. Akrishta Ale focused on the frontend, Prajita Bhandari worked on the backend, and Ayush Bhandari worked on the AI component. The team regularly discussed integration requirements and assisted one another with technical issues, testing, and debugging.

The collaborative approach allowed the team to make progress across multiple components at the same time while ensuring that the frontend, backend, database, and AI components remained aligned. The team also reviewed the next development milestones and confirmed the continuation of Monday milestone-planning meetings and Friday progress-review meetings.